HCI GROUP PROJECT LOG ***Project Brief:*** *The Commute*

***GROUP MEMBERS:***

| DATE/TIME | IN ATTENDANCE | WHAT  (NEEDS DOING) | WHO  (WILL DO IT) | WHEN  (WILL IT BE DONE) |
| --- | --- | --- | --- | --- |
| 30/09/2021 | Rashnah, Ben, Ethan, Saloua, Isaac | Definitively chose what project bref needs to be done | Rashnah,  Ben,  Ethan,  Saloua,  Isaac | 1/10/2021 to 05/10/2021  Max next seminar |
| 07/10/2021 | Rashnah, Ben, Ethan, Saloua, Isaac | Finish background research | Rashnah,  Ben,  Ethan,  Saloua,  Isaac | 08/10/2021  Max next seminar |
| 14/10/2021 | Ben, Ethan, Isaac | Interview three people minimum for information to be used for persona creation | Rashnah,  Ben,  Ethan,  Isaac | 15/10/2021 to 20/10/2021  Max next seminar |
| 21/10/2021 | Rashnah, Ben, Ethan, Saloua, Isaac | Complete persona goals section and tie up everything (Completed in seminar) | N/A | N/A |
| 28/10/2021 | Ben, Ethan, Saloua, Isaac | Create user scenario and requirements (still needs to be tied up) | Rashnah, Ethan | 02/11/2021, to be done  Max three weeks |
| 04/11/2021 | Rashnah, Ben, Ethan | Convert paper UX design into Figma design for prototyping flow | Ben, Ethan | 10/11/2021  Max next seminar |
| 11/11/2021 | Rashnah, Ben, Ethan, Isaac | Interview three people for UX testing (  done) and finish user scenario (done) | Rashnah, Ben, Ethan | 17/11/2021 (senario)  12/11/2021 to 17/11/2021 (interviews)  Max next seminar or before the one after. |
| 18/11/2021 | Rashnah, Ethan, Saloua, Isaac | Still to be done:   * Do UX interviews (done) * Fix user scenario * Complete requirements | Rashnah,  Ben,  Ethan,  Saloua,  Isaac | By Thursday |
| 20/11/2021 | Ben, Ethan, Rashnah, Saloua | Finish and perfect last issues:   * complete UX issues found * Add summary to UX Issue table * Do peer assessment | Rashnah,  Ben,  Ethan,  Saloua |  |