Minutes Meeting Week 7

|  |  |
| --- | --- |
| **Team Number** | 17 |
| **Names of team members present** | Sam, Adam, Will, Ethan, Umar, sarah |
| **Meeting format** | Discord call |
| **Date and time** | Wednesday 24rd March 3pm |
| **Meeting coordinator** | sam,adam |

**1) Matters to note from last meeting**

* Uml finished
* Sequence diagram finished
* Use case finished
* Further designs diagram finished
* Board coding mainly finished

**2) Issues discussed at this meeting**

* Discuss how we will allow a player to make a suggestion(many different ways of doing this)
* Explained some code that has been done
* Pycharm or vscode

**3) Decisions agreed at this meeting**

* Sam and adam will work on setting up the ui on pygame
* Will and imar will work on the testing
* Ethan will finish the bored and start the coding for token
* Sarah will help ethan, umar and will

**4) Date of next meeting**

31th march 2021

Further notes: