Minutes Meeting Week 8

|  |  |
| --- | --- |
| **Team Number** | 17 |
| **Names of team members present** | Sam, Adam, Ethan |
| **Meeting format** | Discord call |
| **Date and time** | Wednesday 31rd March 3pm |
| **Meeting coordinator** | sam,adam |

**1) Matters to note from last meeting**

* Not much progress made this week, tests have been started and bored is nearly finished

**2) Issues discussed at this meeting**

* we are behind schedule and need to pick up the pace
* Some people have done more work than others, try to even the workload out more
* How starting the gui will be quite hard and to start on the tests first

**3) Decisions agreed at this meeting**

* Ethan finish off the code for bored and write comments in to help with testing
* Sam and adam to write all of boards tests

**4) Date of next meeting**

7th april 2021

Further notes: