Minutes Meeting Week 9

|  |  |
| --- | --- |
| **Team Number** | 17 |
| **Names of team members present** | Sam, Adam, Will, Ethan, Umar, sarah |
| **Meeting format** | Discord call |
| **Date and time** | Wednesday 7th april 3pm |
| **Meeting coordinator** | sam,adam |

**1) Matters to note from last meeting**

* Boards code has been finished
* Boards tests have been finished
* Sprint for player movement completed

**2) Issues discussed at this meeting**

* We are still behind schedule and need to pick up the pace
* Gui needs to be finished as soon as possible so we can have some sort of playable game
* The problems we have splitting people up into groups(not everyone know how to code well, groups will be split into 2 with sarah leading 1 and ethan leading the other)

**3) Decisions agreed at this meeting**

* Gui will be completed by the end of the week by Sarah with umar and will assist.
* Player moment, player and tests will be completed this week by ethan and adam and sam will assist.

**4) Date of next meeting**

14th march 2021

Further notes:

GUI, pygame (recommended by kingsley):

- Sarah

- Umar

- Will

Player and movement etc

- Ethan

- Adam

- Sam