Minutes Meeting Week 11

|  |  |
| --- | --- |
| **Team Number** | 17 |
| **Names of team members present** | Sam, Adam, Will, Ethan, Umar, Sarah |
| **Meeting format** | Discord call |
| **Date and time** | Wednesday 21th April 3pm |
| **Meeting coordinator** | Sam,Adam |

**1) Matters to note from last meeting**

* Dice rolling completed
* Cards and deck completed

**2) Issues discussed at this meeting**

* Personal issues has meant that the gui will not be completely finished and working with the game, as has been noted
* Ai.py not as important as solutions.py so will postpone ai until the working game.

**3) Decisions agreed at this meeting**

* Need working version by next week
* Prioritise having a high quality game as opposed to a gui with a game that doesn’t fully run

**4) Date of next meeting**

28th April 2021

Further notes: